## Slide 1: Mobile Health Care Application Activity4 (Deliverables and MVP-2)
Instructor Name: Timothy Macing
Presented by: Reema Jiyani
Subject: ENSE 885as, "Topics in Computer-Supported Collaborative Work

## Slide 2: Outline
Re-introductions & project blurb
MVP2 Deliverables, Scrum dates, Status description
Project issues
Project demo
Next up
Reflection

## Slide 3: Project Blurb
In my Mental Health Care application, I decide to focus on below
two goal for Sustainable development:
  Goal 3: Ensure healthy lives and promote well-being for all at all ages
  Goal 17: Revitalize the global partnership for sustainable development
Daily Posts, Broadcast rooms for mvp2

## Slide 4: MVP2 Deliverables
Events Page (upcoming events, past events, new event notification, share button)
Broadcast Rooms (post, notification, like & share button, share button)
Saved item page
Edit Profile Page
Scrum Date: 2 June to 8 June (7 days)
Status description: Green

## Slide 5: Project issues
When I developing event page for people at start I am finding problem with my code when there is no post in event page it throwing exception but later I found that it is because of they did not able to find last seen field for user so after adding this field I am able to solve this problem.
Other issue I found that FCM (firebase cloud messaging) working slow with emulator compare to android phone. Because when I try to share post it sometimes did not fetch image section because of render object not found. And sometimes it works fine. Another reason is that free version of firebase.
Same thing happing with notification takes time to come notify ation in emulator compare to android phone.

## Slide 6: MVP2 Project Demo

## Slide 7: Next Up & Reflection
Next Up:
  MVP3 works on forum feature and admin of application.
  Report Writing
Reflection:
  Yes I am feeling on track right now because of task completion.
  During MVP2 I specifically like sending notification to user. Because this is main feature for me. By this I am trying to gain user attention for daily exercise and positive activities. Other thing is that I have little idea about this process so able to complete this feature is main thing for me.
  Barriers for my project I found is that limited time, Firebase free version and because of less time and less knowledge not able to perform IOS version for my project.
  Right now I do require some help for my mvp3 and finding proper resources for next mvp3 is my main concern for my project.

## Slide 8: Thank you & Any Questions